✦

Velae Lite

Consolidated Development Plan

Implementation guide for Claude Code

Baseline v1.2  →  rename to Velae Lite at v1.3  →  Phases 1–6

Portable · file:// · no build · no server · Windows & Mac

One contract: a small data.json at the connected-folder root

# Contents

# 0.  For the implementing agent — read first

This plan is for executing against the existing Velae codebase (app.js, styles.css, index.html). It assumes the architecture described in architecture.md. The work is the Velae Lite roadmap only; a separate Pro (localhost) and Web (static-hosted) effort exists in strategy notes but is out of scope here.

### Hard invariants — never violate (from architecture.md §10)

- No build step, no server, no runtime npm. Must keep working by double-clicking index.html from file://. Vendored libs only.

- Never rename data.json, config.json, or the IndexedDB name "jobtracker" (load-bearing; orphans saved folder handles if changed).

- Keep API keys out of data.json — they live in config.json.

- After any innerHTML render, rebind listeners in bindViewEvents() — the app is string-render + rebind, not reactive.

- Statuses come from meta.statuses, each with a type in meta.statusMeta (active|responded|terminal).

- Deleting a company unlinks its applications (companyId=""), never deletes them.

- Bulky per-application content stays as files in the application folder, NOT inside data.json (invariant #7). data.json holds the index + folder path only.

### Versioning discipline (architecture.md §0)

- Each shipped item bumps MINOR by 0.1 with a changelog row. Keep the version string in sync between Doc/architecture.md and README.md.

- Bump schemaVersion only when the data shape changes, shipping a migration in the same release. Schema changes occur in Phase 1, Phase 2, and Phase 5 only.

# 1.  Pre-work: rename + folder layout (v1.3)

Do this first, as its own release, before any feature work. It is mechanical and low-risk but touches paths, so isolating it keeps later diffs clean.

## 1.1  Rename Velae → Velae Lite

- Update user-facing product name to "Velae Lite" in index.html (title/brand), README.md, and docs.

- Do NOT touch internal identifiers: data.json, config.json, IndexedDB "jobtracker", window.Velae / window.JobTracker aliases all stay frozen.

- Changelog row (its own line): "v1.3 — Renamed to Velae Lite; folder reorganization (Core/, Doc/)."

## 1.2  Folder layout — reorganize APP files, never DATA files

Principle:  Reorganize the app; never reorganize the data. Code/assets may nest into subfolders; data files must stay at the connected-folder root or the cross-tier contract and every existing user's connected folder break.

Target layout:

Velae/                     <- user connects THIS folder (root)
|- index.html              ENTRY POINT - keep this exact name
|- README.md               stays at root (convention; GitHub auto-renders)
|- Core/                   APP CODE & ASSETS (safe to nest)
|   |- app.js
|   |- styles.css
|   '- vendor/             mammoth, pdf.min.mjs, docx.umd, jszip
|- Doc/                    NEW - docs (safe to nest)
|   |- architecture.md
|   |- Velae_User_Guide.docx
|   '- Changelog.md
|- data.json               DATA - must stay at root
|- config.json             DATA - must stay at root
|- data.backups/           DATA - must stay at root
'- applications/           DATA - must stay at root
    '- 2026-06_Acme_Role/
        |- application.json     (added in Phase 2)
        |- resume_*.docx
        '- cover-letter_*.docx

### Code changes required for the move

- In index.html: update <link href="Core/styles.css">, <script src="Core/app.js">, and the four vendored <script> / module paths to Core/vendor/....

- In app.js: update the dynamic pdf.js import — import("./Core/vendor/pdf.min.mjs") and the workerSrc path. Verify mammoth/docx/jszip window globals still load (they attach via the HTML script tags).

- Do NOT change any path that resolves data.json, config.json, data.backups/, or applications/ — these are resolved relative to the connected directory handle (root), not relative to the code.

- Keep index.html as the entry point (web-host default document + convention). For a branded click target, optionally add a Velae.url / Velae.command shortcut at root — do not rename the entry file.

# 2.  Phase overview

| # | Theme | Delivers | Schema |
| --- | --- | --- | --- |
| 1 | Data safety & trust | Undo/recycle bin, integrity check & repair, CSV import | v3 |
| 2 | Profile & per-app data | Profile page, profile{} object, application.json | v+ both |
| 3 | Everyday UX & speed | Command palette, keyboard nav, .ics export | none |
| 4 | Applications & documents | Master-resume manage, sectioned form, doc panel | none* |
| 5 | AI council depth | Time-in-stage + trend analytics, council polish | v? hist |
| 6 | Presentation & onboarding | Dark theme, first-run onboarding, empty states | none |

* Phase 4's document panel is schema-free but Chrome/Edge-only (needs the directory handle); it degrades to a hint on Safari. Phase 2 supersedes part of it — see note in Phase 4.

Sequencing note:  Phase 1 is complete. Phase 2 (Profile + per-application data) now comes second because it depends on Phase 1's migration framework, and its per-application file underpins the document and tailoring work that follows — it also supplies Phase 5.2's "persist last tailoring" item. Phases 3–6 then proceed: everyday UX & speed, applications & documents, AI depth, and finally presentation & onboarding.

# Phase 1.  Data safety & trust

Goal:  No action unrecoverable; the data file self-healing and easy to migrate into. First, because it de-risks every later phase — repairs and imports themselves ride on undo.

## 1.1  Undo / redo + recycle bin  (schemaVersion → 3)

| Build | In-memory ring buffer of structuredClone(State.data) snapshots taken BEFORE each mutation. Wire Cmd/Ctrl+Z and Cmd/Ctrl+Shift+Z. Add a trash array (soft-delete) with 30-day auto-purge + an undo toast on delete. |
| --- | --- |
| Touch points | Wrap mutations: deleteApp, deleteCompany, saveAppForm, status edits, moveCard. Snapshot at the top of each. |
| Migration | Add trash:[] if absent; set schemaVersion=3. Extend ensureConfig() / the load path. |
| Pitfall | Snapshots MUST structuredClone, not reference, or undo is hollow. Cap buffer length (e.g. 50). |

## 1.2  Integrity check & one-click repair

| Build | A Settings panel that scans on load + on demand for: orphaned companyId, statuses absent from meta.statuses, malformed dates, missing IDs. Report findings; offer one-click fixes. |
| --- | --- |
| Pattern | Mirror the existing ensureStatusMeta() load-migration approach. Repairs mutate data → route them THROUGH undo (1.1) so a bad repair is reversible. |

## 1.3  CSV import

| Build | Inverse of applicationsCSV() / companiesCSV(). Parse uploaded CSV, map columns, auto-create companies (reuse the new-company logic in saveAppForm), preview the diff, commit through undo. |
| --- | --- |
| Parser | Small dependency-free CSV parser (handle quoted fields, embedded commas/newlines). No new vendored lib. |
| Pitfall | Parsing edge cases — the preview-before-commit step + undo contain the risk. |

### Exit criteria

- Any delete/edit is undoable; deleted apps recoverable 30 days; corrupted data.json surfaces + repairs in one click; a real exported CSV round-trips back cleanly.

# Phase 2.  Profile page & per-application data

Goal:  Give the user a proper Profile home, and capture each application's job description + tailored documents as durable, inline-viewable data — solving the Lite document-access problem by storing text, not binaries.

## 2.1  Profile page  (promote masterResume into a profile{} object)

| Build | New "Profile" view + nav item. Relocate the master resume here from Settings. Add a contact block (name, email, phone, location, LinkedIn/portfolio URLs) the council can draw on. |
| --- | --- |
| Schema | Promote to a top-level profile object in data.json. Migration: move config.masterResume → profile.masterResume (+ config.applicantName → profile.name if desired). Bump schemaVersion. Keep config for model + keys-adjacent settings only. |
| Why not profile.json | Keep it IN data.json. Profile data is small; a separate file fragments the one-file contract for no benefit. (Contrast 6.2, which is bulky and per-application → belongs in folders.) |
| Defer | Saved snippets / multiple resume variants — resist until needed; one master keeps it simple, and the council tailors per job anyway. |

## 2.2  Per-application data file  (application.json per folder)

The key insight: storing JD + tailored resume + cover letter as text in JSON (not as binary .docx) means the application page can render them inline — no native file-open, no File System Access gymnastics. This is the elegant resolution of the Phase 4 document-access problem. And the job description survives the posting being taken down — valuable at interview time.

Shape — one file per application, in its folder (data.json keeps only the index + path, per invariant #7):

applications/2026-06_Acme_Role/application.json
{
  "jobDescription": "<full JD text, captured at apply time>",
  "tailoredResume": "<plain text>",
  "coverLetter":    "<plain text>",
  "matchScore": 82,
  "rationale": "...",
  "gaps": [ { "item":"...", "severity":"missing", "note":"..." } ],
  "savedAt": "<ISO timestamp>",
  "source": "gemini | paste | merged"
}

| Read/write | Reuse resolveAppFolder(app.folder) to read/write application.json. The Tailor council writes results here; the application page reads + displays them inline; reopening Tailor restores the last run (this IS Phase 5.2's "persist last tailoring"). |
| --- | --- |
| Browser split | Chrome/Edge: read/write the per-folder file directly via the handle. Safari (no handle): degrade — feature is reduced, consistent with the rest of the app. Accepted (see decision below). |
| Keep .docx too | Still generate the .docx the user emails (existing saveDocx). application.json is the viewable/restorable data; the .docx is the deliverable. |

### Resolved decisions (per owner)

- Safari readability of application.json: accepted as degraded. README states Velae Lite runs best on Chrome/Edge; Safari/Firefox use manual save/load with reduced document features. Not a dealbreaker.

- Embed-everything-in-data.json instead? Rejected. Measured: 500 apps × full JD+resume+letter ≈ 6 MB in one file. Velae rewrites the WHOLE file on every (debounced) save and writes 30 rolling backups → ~180 MB of backups, plus the whole heavy object held in memory even when just viewing the dashboard. Per-folder keeps data.json ~KB and touches heavy text only on demand. Per-folder wins; the only reason to embed was Safari, now moot.

### Exit criteria

- Profile page holds the master resume + contact block; profile object migrated. Applying/tailoring writes application.json; the application page displays JD + tailored resume + cover letter inline on Chrome/Edge; data.json stays small.

# Phase 3.  Everyday UX & speed

Goal:  Make daily use fast and pleasant. Deliberately schema-free — ships quickly after Phase 1 for visible momentum. Pure DOM + events, fully in-constraint.

## 3.1  Command palette (Cmd/Ctrl+K)

| Build | Modal (reuse openModal) with a filtered command registry (label → handler) + keyboard selection. Commands: navigate to each view, new application, run tailor, export, back up now, toggle theme (Phase 6). |
| --- | --- |
| Pitfall | One global keydown listener; guard against firing while a modal/textarea is focused. |

## 3.2  Keyboard navigation

| Build | Number keys switch views; "/" focuses search; "n" new application; Esc already closes modals. Extend the 2.1 handler with an "is user typing in a field?" guard. |
| --- | --- |

## 3.3  Calendar export (.ics)

| Build | Iterate applications with a followUpDate; emit one VEVENT each (optional VALARM). Download via the existing Blob / <a download> pattern used by exportEverything. |
| --- | --- |
| Pitfall | iCalendar line-folding (75-octet) + DTSTART date formatting per RFC 5545. Unit-test the generator. |

### Exit criteria

- Palette reaches every view + primary action from the keyboard; exported .ics imports cleanly into Google + Apple Calendar.

# Phase 4.  Applications & documents

Goal:  Turn the flat form into a designed workspace and surface each application's real folder files in-app.

## 4.1  Master-resume manage

Note: the master resume relocates to the Profile page in Phase 2, which is built earlier in this plan — that page owns the remove/replace affordance, so this item is mostly covered there. Just ensure a "Remove resume" control exists, shown only when config.masterResume is non-empty, mirroring the API-key Remove buttons.

## 4.2  Redesigned, sectioned application form

| Build | Group openAppForm fields into sections: Role & Company / Timeline / Documents / Notes. Same fields, same saveAppForm logic, restructured markup + styling. |
| --- | --- |
| Pitfall | Re-verify listener rebinding after markup change (render/rebind model). |

## 4.3  In-app document panel (the honest version)

Reality check:  A file:// page cannot launch a file in its native OS app. "Click → Word opens" is a Pro-tier feature, not Lite. Lite ships what the sandbox allows. NOTE: Phase 2's application.json makes the *text* (JD, resume, letter) viewable inline far more easily than reading binary files — prefer that path for text; use this panel for listing/previewing the actual .docx/.pdf files that get emailed.

- List folder files via the directory handle (for await (const [name,h] of dir.entries())) in the Documents section.

- Preview: read via handle; .docx through vendored mammoth, .pdf through pdf.js (logic already in extractResumeFromFile).

- Download the exact file, or copy the folder path.

- Chrome/Edge only; gate behind State.dirHandle; degrade with a hint on Safari. Async listing inside sync render → populate the list after the row renders (the trick the Settings export-status text already uses).

### Exit criteria

- Resume removable; form reads as designed; Chrome/Edge lists + previews folder files; Safari degrades gracefully.

# Phase 5.  AI council depth & analytics

Goal:  Deepen analytics and the council. Contains the one meaningful data-shape change besides Phase 1/2 — plan the migration deliberately.

## 5.1  Time-in-stage + trend analytics  (adds statusHistory)

| Build | Average time-in-stage (where apps stall) + a weekly trend sparkline (inline SVG, no charting lib). Compute in computeStats(). |
| --- | --- |
| Schema | Add statusHistory:[{status,ts}] to applications. Record an entry on every status change in moveCard and saveAppForm. Bump schemaVersion; migration leaves historical apps with empty history → analytics show "—" until they next move. |
| Note | Data sizes are tiny (hundreds of records) — plain JS reductions are instant; no SQLite needed (see §Appendix A). |

## 5.2  Council polish

- Keep GEMINI_MODELS current; show a clear message when the whole fallback chain is exhausted.

- Persist last tailoring result per application — merges with Phase 2's application.json (write results there; restore on reopen). Build this alongside Phase 2's application.json if doing both.

- Note the merge-needs-Gemini-key limitation in the UI.

### Exit criteria

- Dashboard shows time-in-stage + weekly trend; status moves are timestamped; reopening a tailored app restores its result.

# Phase 6.  Presentation & onboarding

Goal:  Win the first-run impression. Highest polish-per-hour, lowest risk — the finishing pass.

## 6.1  Dark theme

| Build | Second variable set behind [data-theme="dark"]. CSS is already token-based (--ink,--paper,--seal…). Aim for a "candlelit ledger" variant, not generic gray. |
| --- | --- |
| Persist | Store choice in config; honor prefers-color-scheme on first run; expose a toggle (also a command-palette action). |
| Pitfall | Audit every hard-coded color + the inline-styled SVG seal states (.seal-dot gradients) for token coverage. |

## 6.2  First-run onboarding

Detect empty/unconnected state; show a dismissible step sequence: connect folder → add resume (Profile) → add first application. A few conditional panels, no tour library.

## 6.3  Empty-state polish

Replace italic one-liners with helpful, on-brand empty states across Dashboard, Applications, Pipeline, Companies.

### Exit criteria

- Dark theme covers every surface, choice persists; a brand-new user is guided from zero to first application.

# Appendix A.  Data-layer decision (SQLite/WASM) — deferred

Recorded so it is not re-litigated. Velae stays on data.json as both runtime store and interchange contract. In-browser SQLite/WASM was evaluated and deferred.

- It solves a scale problem Velae does not have (hundreds of records, not thousands), at the cost of rewriting the data spine (everything reads State.data) and complicating the cross-tier contract.

- The native-OS capability that defines Pro (open a file in Word) is impossible in any in-browser engine regardless — the browser sandbox forbids it. So SQLite could only ever strengthen the client-side store, never become "Pro."

Revisit trigger:  Only if a real user hits a real wall (e.g. thousands of applications making filter/sort visibly laggy). Preferred shape then: SQLite as a NON-authoritative query accelerator built from data.json, with data.json still the source of truth (preserves the contract). Do not make it the runtime store.

## Appendix B.  Three-door model (context only — not this scope)

For orientation. All three serve the same frontend; they differ only in where code runs and whether a data-holding server exists:

- Velae Lite — file://, no backend, data in local folder. (This plan.)

- Velae Web — same files static-hosted over https://; still no backend; data still local via File System Access API. A future deployment of the SAME Lite code.

- Velae Pro — served by a backend on the USER's own machine (Echo-style local server); unlocks native file-open + optional real DB. Privacy intact because the server is the user's, not the operator's.

Versioning: name is identity, versions independent. Lite continues v1.x; Pro starts its own v1.0 when built. data.json is the interchange format all three speak.

## Appendix C.  Risk register

| Item | Principal risk | Mitigation |
| --- | --- | --- |
| Pre-work paths | Broken asset/vendor paths after move | Ship rename+move alone; test load |
| 1.1 Undo | Shallow snapshots | structuredClone; cap buffer |
| 1.2 Repair | Repairs mutate data | Route through undo |
| 1.3 / 3.3 parsers | CSV / ICS edge cases | Unit tests; preview before commit |
| 4.3 Doc panel | Async in sync render | Populate post-render |
| 5.1 statusHistory | Schema change | Migration + "—" fallback |
| 6.1 Dark theme | Hard-coded colors / SVG seal | Token-coverage audit |
| 2.x schema | Two shape changes (profile + app.json) | Reuse P1 migration framework |

## Appendix D.  Testing approach

No test framework ships (architecture.md §12). Practical checks: (1) formalize Node-stub scripts into a test/ folder (kept OUT of the shipped folder) for pure logic — stats math, the CSV parser, the ICS generator, each migration; (2) per phase, open index.html in Chrome, connect a folder, exercise the changed view, watch the console; (3) test the Safari manual-save path for anything gating on State.dirHandle; (4) after the Phase 1 / 2 / 5 migrations, load a pre-migration data.json and confirm clean upgrade + no data loss.

— End of plan —